JAVIER NAPOLES

CREATIVE & DIGITAL SOLUTIONS

A PROPOSAL FOR

[Client Name]

A complete brand and website refresh built to make a 10-year business look — and perform — like one. Designed to turn more of the visitors who find you into customers.

| PREPARED FOR | [Client Name] |
| --- | --- |
| PREPARED BY | Javier Napoles Creative & Digital Solutions |
| DATE | July 28, 2026 |
| PROPOSAL VALID THROUGH | August 27, 2026 |

ESTIMATED INVESTMENT $2,930 – $3,850 Logo & brand identity, website rebuild, and business card design. Itemized pricing on page 5.

01 / PROJECT OVERVIEW

A brand that finally matches your experience.

[Client Name] has been in business for over 10 years, but the current logo and website no longer reflect the level of experience behind the company. The opportunity is straightforward: bring the outward-facing brand up to the same standard as the work itself — and turn that stronger first impression into more inquiries.

| THE GOAL Replace an outdated logo and website with a brand presentation that matches 10+ years of experience — and converts more visitors into customers. | THE APPROACH Combine a from-scratch logo and visual identity system with a full website rebuild and business card design into one cohesive engagement. |
| --- | --- |

Why this engagement matters

| Creates a first impression that matches the company's actual track record. Replaces a logo that no longer represents who the business is today. | Gives the site a clear path to more inquiries — not just a fresh look. Establishes a reusable brand system for all future marketing materials. |
| --- | --- |

A note on optional services. Photography, brochure design, copywriting, and ongoing website care (Section 06) are optional and separate from the estimated investment on page 5. None require action unless you choose to explore them.

02 / SERVICE ONE

| SERVICE ONE Logo & Visual Identity | $1,800 – $2,200 ESTIMATED INVESTMENT |
| --- | --- |

Objective. Design a new logo from scratch and build the visual identity system that supports it, so every future touchpoint — web, print, or social — starts from a consistent, professional foundation.

| LOGO DESIGN - Discovery on positioning and audience - 2 strategic concept directions - Refinement of selected direction - Final logo suite (horizontal, stacked, icon-only, B&W) | BRAND SYSTEM - Refined color palette - Typography system - Usage guidance for web and print | BRAND GUIDE - Mini brand guide (condensed) - Logo do's and don'ts - Reference file for future vendors |
| --- | --- | --- |

Deliverables

| Final logo suite, all formats Color palette + typography system | Mini brand guide (PDF) Up to 2 rounds of revisions |
| --- | --- |

Scope boundaries. This service does not include a full brand naming exercise, packaging design, environmental/signage design, or trademark filing. These items may be quoted separately.

Reference. Pricing logic adapted from P-01 (Core Brand Identity package, $2,500), reduced to reflect that this engagement does not include P-01's email communication system. [your call]

03 / SERVICE TWO

| SERVICE TWO Website Rebuild | $950 – $1,400 ESTIMATED INVESTMENT |
| --- | --- |

Objective. Rebuild the website in WordPress with a modern, mobile-friendly design that presents the brand professionally and makes it easy for visitors to get in touch.

| DESIGN & STRUCTURE - Full visual redesign — layout, colors, imagery - Responsive design (desktop, tablet, mobile) - Clear navigation and page structure | TECHNICAL - WordPress configuration and setup - Basic SEO optimization - Performance and cross-device testing | CONTENT & ENGAGEMENT - Integration of branding and provided content - Contact / inquiry form - Calls-to-action to drive engagement |
| --- | --- | --- |

Deliverables

| Rebuilt, mobile-friendly WordPress website Contact and engagement forms | Basic SEO setup Up to 2 rounds of revisions |
| --- | --- |

Scope boundaries. This service does not include copywriting, professional photography, e-commerce functionality, custom integrations, or ongoing maintenance. These are available as optional add-ons in Section 06.

Reference. Investment range sourced directly from P-04 (Website Rebuild line item, $950–$1,400). Contact-form scope aligned with P-02.

04 / SERVICE THREE

| SERVICE THREE Business Card Design | $180 – $250 ESTIMATED INVESTMENT |
| --- | --- |

Objective. Design a business card that reflects the new brand identity, ready for print production.

| INCLUDED - Card design aligned to new brand system - Print-ready and digital files - Design + print coordination (400 units) | CLIENT-PROVIDED MATERIALS - Final approved contact details - Printer specifications, if available |
| --- | --- |

Not included. Printing costs beyond the quoted unit count, additional card formats, and revisions beyond the two included rounds are not part of this investment.

Reference. Sourced from P-04 (Business Cards, design + print 400 units, $180–$250).

05 / INVESTMENT & SCHEDULE

A clear first engagement.

This estimated investment reflects a from-scratch logo and identity system, a full website rebuild, and business card design as one coordinated engagement.

| SERVICE | INVESTMENT |
| --- | --- |
| Logo & Visual Identity | $1,800 – $2,200 |
| Website Rebuild | $950 – $1,400 |
| Business Card Design | $180 – $250 |
| TOTAL ESTIMATED INVESTMENT | $2,930 – $3,850 |

| PAYMENT SCHEDULE - 40% due at kickoff to reserve the schedule and begin work - 30% due upon completion of the design & development phase - 30% due upon final approval, prior to launch | ESTIMATED TIMELINE - Week 1–2 — brand positioning + logo concepts - Week 2–3 — logo refinement, website design begins - Week 4–5 — website build + business card production - Week 6 — final review and delivery |
| --- | --- |

Reference. Payment structure (40/30/30) sourced from P-02, a better fit than a flat 50/50 for a multi-phase brand + web engagement. Timeline is a combined estimate — not directly sourced from a single past proposal. [your call]

06 / OPTIONAL ADD-ON SERVICES

Available if you want them.

The following are optional and separate from the estimated investment on page 5. None require action unless you choose to explore them.

| PHOTOGRAPHY - Half-day on-site session - Professional editing for web and print | BROCHURE / FLYER DESIGN - Print-ready + editable design - Starting rate |
| --- | --- |

| PHOTOGRAPHY — INVESTMENT $400 – $550 | BROCHURE — INVESTMENT From $200 |
| --- | --- |

| WEBSITE COPYWRITING - Copy for key website sections - Review and editing of existing copy | ONGOING WEBSITE CARE - Monthly maintenance and support - Optional SEO Essentials add-on |
| --- | --- |

| COPYWRITING — INVESTMENT From $250 | WEBSITE CARE — INVESTMENT $100/month, or $150/month with SEO Essentials |
| --- | --- |

Reference. Photography and Web Management sourced from P-04. Brochure and copywriting rates sourced from P-02. Website Care tiers sourced from P-03.

07 / NEXT STEPS

Ready when you are.

| 01 | Approve the proposal and confirm the initial engagement. |
| --- | --- |

| 02 | Submit the 40% deposit to begin. |
| --- | --- |

| 03 | Kickoff call — brand positioning, website content, and asset collection. |
| --- | --- |

| 04 | Schedule the logo concept presentation. |
| --- | --- |

Project Terms

| - This proposal remains valid for 30 days from the date shown on the cover. - Two revision rounds are included for each service in this engagement. - Requests outside the defined scope will be quoted before work begins. | - Final editable files and full-resolution assets are released after final payment. - Third-party costs (hosting, domain, stock assets) are not included unless stated in writing. - Optional services in Section 06 begin only with separate written approval. |
| --- | --- |

Thank you for the opportunity to put together this proposal. I look forward to building a brand and website that finally match the level of experience behind the business.

| ACCEPTANCE OF PROPOSAL Name and title Signature Date | JAVIER NAPOLES Javier Napoles Signature on file CREATIVE & DIGITAL SOLUTIONS javiernapoles.com · jnapfx@gmail.com |
| --- | --- |